Phase 1: Discovery & Planning

Gather Requirements

Revisit mission & tagline:

“To develop innovative software solutions that address critical gaps in Ghana’s and West Africa’s industries—starting with agriculture and expanding into commerce, logistics, marketing, and scientific research.”

Identify must-have pages: Home, About, Solutions, Agriconnect, Blog, Contact.

Define primary CTAs (e.g. “Explore Agriconnect,” “Get Started,” newsletter signup).

Define Tech Stack & Hosting

Frontend: Next.js (React) for SSR/SSG → fast load, SEO

Styling: Tailwind CSS (consistent with your brand palette)

Backend / CMS: Headless CMS (e.g. Strapi or Sanity) for Blog & Solutions content

Deployment: Vercel (Next.js native) or AWS Amplify

Domain & SSL: Register domain (e.g. haydeentech.com) and set up HTTPS

Set Up Project Repo & Tooling

Initialize Git repository (GitHub/GitLab).

Configure ESLint, Prettier, Husky (pre-commit linting).

Install Next.js, Tailwind CSS, CMS SDK.

Phase 2: Information Architecture & Wireframes

Create Sitemap

/

├─ /about

├─ /solutions

│   ├─ /solutions/agriconnect

│   └─ /solutions/<future-products>

├─ /blog

├─ /contact

└─ /404

Build Low-Fi Wireframes

Home (Hero, Solutions teaser, How We Work, Featured Case Study, Blog preview, Footer)

Solutions overview & Agriconnect detail page

Blog listing & article template

About & Contact pages

Review & Approval

Walk through wireframes with your economist-strategist friend for feedback on flow and content hierarchy.

Phase 3: Visual Design & Prototyping

Apply Branding

Logo (hexagon + “Haydeen” with H capitalized) in header.

Color palette: Deep Blue (#0A3D62), Fresh Green (#27AE60), Orange (#F39C12), Teal (#1ABC9C), Soft Gray (#F2F2F2).

Typography: Poppins (headings), Open Sans (body).

High-Fi Mockups

Use Figma (or Adobe XD) to design each page in desktop & mobile.

Prototype CTAs, hover states, form interactions.

Usability Review

Quick user test (with 3–5 people): ensure the “Explore Agriconnect” flow is crystal clear.

Refine spacing, readability, and image choices.

Phase 4: Front-End & CMS Integration

Scaffold Next.js Pages & Components

layouts/ (Header, Footer, Container)

components/ (Hero, Card, Timeline, Carousel, Form)

pages/ (index.js, about.js, solutions/index.js, solutions/agriconnect.js, blog/index.js, blog/[slug].js, contact.js)

Tailwind Setup & Theming

Configure tailwind.config.js with your palette and type scales.

Build utility classes for buttons (btn-primary, btn-outline).

Headless CMS

Model content types:

Solution (title, slug, description, icon, images)

Blog Post (title, slug, author, date, content, featured image)

Fetch data at build time (getStaticProps) for SSG; fallback for dynamic pages.

Forms & CTAs

“Contact” form → integrate with email service (e.g. SendGrid, Mailgun).

Newsletter signup → Mailchimp API.

Phase 5: Content Creation

Copywriting & Imagery

Finalize all page copy: About (your story + economist’s profile), Solutions teasers, Agriconnect details, How We Work steps.

Source or shoot photographs: Ghanaian landscapes, user-scenario imagery, team portrait.

SEO & Accessibility

Add <meta> titles/descriptions per page.

Use semantic HTML (<header>, <main>, <section>, <article>).

Include alt text on all images; ensure 4.5:1 color contrast.

Phase 6: Testing & QA

Cross-Browser & Responsiveness

Test in Chrome, Firefox, Safari, Edge on mobile & desktop breakpoints.

Performance

Run Lighthouse audits (aim for >90 on Performance, Accessibility, Best Practices, SEO).

Optimize images (use WebP, lazy loading), split code, enable caching.

Security & Forms

Validate & sanitize form inputs.

Enforce HTTPS, secure headers via Vercel or your host.

Phase 7: Launch & Monitoring

Final Pre-Launch Checklist

DNS pointed to hosting, SSL active.

All links tested; 404 page styled.

Analytics (Google Analytics or Plausible) installed.

Go-Live

Merge main branch → Production.

Monitor logs and error reporting (Sentry or Vercel Analytics).

Post-Launch

Weekly review of visitor metrics & form submissions.

Gather user feedback to inform iterative updates.

Phase 8: Ongoing Maintenance & Iteration

Content Updates: Publish new blog posts bi-weekly.

Feature Roadmap: Add “EcoVend,” “MarketMate,” “TransitPro” pages as MVPs launch.

A/B Testing: Experiment with hero copy, button text, page layouts.

Support: Set up a simple ticketing or chat system (e.g. Crisp, Intercom).